Sprint 2 Report

Product Name: SlugManager

Team Name: Gino Zarich, Poppy Garner, Asher Etherington, Nathan Le, Kenneth Losier, Mia Santos

Initial Date: 4/30/24

Revised/Completed Date: 05/07/24

# Actions to Stop Doing:

* Waiting until the second week of the sprint to start your tasks.
* Being unresponsive in the group chat when being given new information or reminders.

# Actions to Start Doing:

* Make sure to start your task within the first week of the sprint so that we can use the second week of the sprint for debugging.
* Communicate when you will actually be able to start your task. This way we can swap around tasks that are dependent on other tasks to fix priority and timing issues.

# Actions to Keep Doing:

* Communicate well - when people are starting their project, when they complete them, and if there are any problems.
* Being on time to class, meetings, and timely with responses in the group chat.
* Going to class and attending all meetings.
* Continuing to stay on task in all meetings and ensuring what is being talked about is essential to the project.
* Having each member test out the server and new implementations on the website with each new major push to Git.
* Ensuring that the next Sprint Plan, previous Sprint Report, and Burnup Charts are completed before TA meetings.

# Work completed/ Not completed:

### Completed:

* Task 1 : Make .ejs file for main homepage. (time estimate: 6 hours)
* Task 2 : Make .ejs file to handle the form where users will create a new project. (time estimate: 3 hours)
* Task 3 : The navbar should be different depending on which page is being displayed. (time estimate: 1 hour)
* Task 4 : Make .ejs for individual project pages. (time estimate: 4 hours)

Not Completed/Still In Progress:

User story 2: define the user story

* Task 5 : Style all newly created .ejs files using css. Styling should follow the created figma outline. (time estimate: 4 hours)

# Work Completion Rate:

Total # of user stories/day completed: 1-2 (Only 1 User Story split into two parts for Sprint 2)

Total # of average ideal work hours/day: 1-2 hours

Total # of days during the prior sprint: 14 days

# Final Burnup Chart:

