Sprint 3 Report

Product Name: SlugManager

Team Name: Gino Zarich, Poppy Garner, Asher Etherington, Nathan Le, Kenneth Losier, Mia Santos

Initial Date: 5/08/24

Revised/Completed Date: 05/21/24

# Actions to Stop Doing:

* Being unresponsive in the group chat when being given new information or reminders.

# Actions to Start Doing:

* Communicate when you will actually be able to start your task. This way we can swap around tasks that are dependent on other tasks to fix priority and timing issues.
* Communicate better on how to use the new functionality that was implemented so that other team members can make use of the new code

# Actions to Keep Doing:

* Communicate well - when people are starting their task, when they complete them, and if there are any problems.
* Being on time to class, meetings, and timely with responses in the group chat.
* Continuing to stay on task in all meetings and ensuring what is being talked about is essential to the project.
* Ensuring that the next Sprint Plan, previous Sprint Report, and Burnup Charts are completed before TA meetings.

# Work completed/ Not completed:

### Completed:

User Stories 3 and 4 are completed.

* Task 1 : Create a form in which administrators can create new tasks for a project. These new tasks should be added to the database (hours: 3)
* Task 2 : Display tasks for the project page that was clicked on. Uncompleted tasks should be shown up top and completed tasks should be shown below. (hours: 2)
* Task 3 : The navbar should be different for if the user if they are project admin or not (2 hours)
* Task 4 : Keep track of tasks being clicked on and mark them as completed in the database (hours: 3)

Not Completed/Still In Progress:

* Task 5 : Style all newly created .ejs files using css. Styling should follow the created figma outline. (time estimate: 4 hours)
  + Styling of landing page and home page unfinished

# Work Completion Rate:

Total # of user stories/day completed: 2 User Stories were completed

Total # of average ideal work hours/day: 1-2 hours

Total # of days during the prior sprint: 14 days

# Final Burnup Chart:

